# StageFit AI: Product Requirements Document

Group: StageFit AI    Team: Aswin, Jordan, Kushal, Nolan

## Description

StageFit AI reads every booking inquiry that lands in a venue's inbox, checks if the show is feasible, and writes a quote email in minutes instead of days. It pulls the event details from the email, checks them against the venue's calendar, capacity and rules, then builds a quote from prices the owner has already approved, adjusted for venue size. The owner reviews the draft and sends it with one click. It works for a small local club and an enterprise arena alike.

## Problem

When an artist or agent emails a venue, the owner has to judge expected turnout, the artist's draw, the date and the room size before giving a price, and confirm the show is even feasible. This is done by hand, one email at a time. Small venues rarely have staff for it, so inquiries wait for days while the artist books elsewhere.

## Why

- Slow first reply: the average venue response time is 47 hours, and 55% of companies take more than 5 days to respond to leads (iVvy).

- Manual quotes: drafting a venue proposal takes about 81 minutes, and sending it can take 48 to 96 hours (iVvy).

- Thin margins: 64% of US independent venues were not profitable in 2024, due to inflation, anti competitive practices and predatory resale (NIVA, State of Live). 31% of their expenses go to artist and booking fees (Billboard).

The iVvy figures cover event venues in general. Our discovery interviews will confirm the baseline for performance venues.

## Goals and Metrics for Success

All targets are measured during the 8 week pilot against a week 0 baseline.

| Goal | Metric | Target by end of pilot |
| --- | --- | --- |
| Faster first quote | Median time from inquiry to quote sent | Under 1 hour |
| More bookings | Quote to booking conversion vs control | 15% relative lift |
| Trusted drafts | Drafts sent with light or no edits | 80% of drafts |
| Accurate feasibility | Feasible flags confirmed by owner | 95% or higher |
| Owner time saved | Owner minutes per inquiry | Under 10 minutes |

## Target Audience

- Primary: owners and booking managers of small and mid size independent venues who handle inquiries alone and feel the margin squeeze most.

- Secondary: booking teams at theaters and arenas with high inquiry volume who need consistent pricing across staff.

- Indirect: artists and agents, who get a clear answer fast.

## What

An inbox assistant that turns a booking inquiry into a feasibility check and an approved quote draft within minutes. The owner sets the rules once, the system reads, checks and writes, and the owner approves every email that goes out.

## Product Details and Functionality

- Inbox connection: links to Gmail or Outlook and spots booking inquiries automatically.

- Inquiry reading: pulls the date, artist, genre, expected turnout, budget and tech needs from the email.

- Feasibility check: tests date availability, capacity against expected turnout, artist demand signals such as streaming audience and past show history, tech rider fit, and curfew rules.

- Quote builder: applies the owner's approved rate card (rental fee, door split, guarantee, staffing, security) with adjustments by venue size tier.

- Draft reply: writes the email in the owner's tone. If the show is not feasible, it suggests alternative dates or a better fit room instead of a flat no.

- Owner approval: nothing is sent without one click approval in version 1. Low confidence drafts are flagged for review.

- Dashboard: shows response times, conversion and edit rates, and learns from the owner's edits.

## How: Experiment Plan

- Observe: interview 10 venue owners across room sizes and review their past inquiry emails to set the week 0 baseline.

- Concierge test: for 5 venues, our team writes quotes by hand using StageFit logic before building. If owners send most drafts with light edits, we automate.

- AB test: for 8 weeks, each new inquiry at pilot venues is randomly assigned to StageFit or the usual process. Primary metric: quote to booking conversion. Secondary: time to first quote and owner minutes per inquiry. Guardrails: owner override rate and pricing errors. Sample size is set by a power calculation from the baseline.

Stop rule: if feasibility accuracy falls under 90% in any two week window, that venue returns to concierge mode.

## When: Milestones (proposed)

| Milestone | Dates | Exit criteria |
| --- | --- | --- |
| Discovery and concierge test | Oct 19 to Nov 13, 2026 | Baseline set, 10 interviews done |
| MVP build | Nov 16 to Dec 18, 2026 | Inbox, feasibility and quote flow working |
| Pilot and AB test | Jan 4 to Feb 26, 2027 | 5 venues live, results read out |
| Public beta | March 2027 | Pilot goals met |

## Future Expansions

- Counter offer replies within limits the owner sets.

- Ticketing data integration to forecast turnout and price more precisely.

- Contracts and deposit requests created from an accepted quote.

- An artist portal for structured requests, so feasibility runs before an email is written.

- Shared rules and reporting for groups that run several venues.